## 1) Product Overview

### 1.1 Goal

Help Class X students prepare for CBSE/ICSE exams via short daily practice, adaptive difficulty, and exam-aligned mastery tracking, with optional AI-generated practice that is syllabus-safe and quality-controlled.

### 1.2 Target Users

- Class X students (CBSE / ICSE)

- Parents (progress monitoring)

- Teachers/coaching (optional later)

### 1.3 Key Outcomes (Must Measure)

- Daily active practice streak

- Topic mastery improvement over time

- Accuracy by difficulty level

- Time-to-solve reduction

- Mock test score uplift

## 2) Core Product Principles (Non-negotiable)

- Syllabus-first, not AI-first
AI can only generate within defined syllabus nodes + known patterns.

- Learning loop = Practice → Feedback → Review → Retest

- Low friction: 60–180 sec sessions.

- Offline-first: cached question sets + sync later.

- Explain like a tutor: steps, why wrong, shortcuts, common traps.

## 3) Scope

### 3.1 MVP (Phase 1)

- Onboarding + Board selection (CBSE/ICSE)

- Subject selection (Math, Science, English, SST, etc.)

- Daily micro-quiz (5–10 questions)

- Streaks + XP + levels

- Topic mastery map (chapter/topic/difficulty)

- Review mistakes (spaced repetition lite)

- Login via phone/email OTP (or passwordless token)

- Basic subscription / freemium gate

- AI-generated question option with guardrails + limited quota

- Admin panel (basic) for syllabus tree + content moderation queue

### 3.2 Phase 2

- Full-length mock tests + timed mode

- Leaderboards (school / city)

- Parent dashboard

- Teacher assignment mode

- Doubt solver (chat tutor) with strict controls

- Multilingual explanations (Hindi/Bengali) for key subjects

## 4) User Journeys

### Journey A — First-time user

- Install → choose Board → choose Subjects → baseline quiz

- App sets initial skill levels

- Daily plan appears (Today’s 10 mins)

Success: completes baseline + starts streak.

### Journey B — Daily practice

- Tap “Today” → micro quiz

- Instant feedback + explanation

- Earn XP + streak updated

- Mistakes saved to Review queue

Success: completes quiz and views explanation.

### Journey C — Review mistakes

- Review tab → due questions

- Retest with same concept

- Mastery adjusted

Success: repeat mistake rate reduces.

### Journey D — AI practice (guarded)

- User chooses Topic + Difficulty

- Backend generates batch via ChatGPT

- Auto-validation checks

- If passes → serve; else fallback to curated bank

Success: AI content is accurate and syllabus-aligned.

## 5) Functional Requirements (FR)

### 5.1 Onboarding & Profile

- FR-01: Board selection (CBSE/ICSE)

- FR-02: Class fixed to X (future extensible)

- FR-03: Subject selection (board-specific)

- FR-04: Profile fields: name, school (optional), target exam date

### 5.2 Content Structure (Syllabus Tree)

- FR-10: Board → Subject → Chapter → Topic → Subtopic

- FR-11: Each node has difficulty distribution targets

- FR-12: Tagging: (concept, formula, case-based, assertion-reason, etc.)

### 5.3 Question Engine

- FR-20: Question types: MCQ, multi-select, fill-in, true/false, match, short answer

- FR-21: Each question has:

  - prompt

  - options (if any)

  - correct answer

  - explanation steps

  - hints (optional)

  - difficulty (1–5)

  - estimated time

  - board, subject, chapter, topic tags

- FR-22: Randomization rules avoid repetition

### 5.4 Adaptive Practice (Duolingo-like)

- FR-30: Mastery score per topic (0–100)

- FR-31: Daily quiz selects:

  - 60% weak topics

  - 30% medium mastery

  - 10% strong (retention)

- FR-32: Difficulty ramps based on accuracy + time

### 5.5 Streaks, XP, Gamification

- FR-40: Streak counter (daily)

- FR-41: XP points per session

- FR-42: Levels + badges (consistency, mastery, speed)

### 5.6 Review System (Spaced Repetition Lite)

- FR-50: Wrong questions enter review queue

- FR-51: Review schedule: +1 day, +3 days, +7 days (configurable)

- FR-52: If wrong again → reset schedule, lower mastery

### 5.7 Subscription / Limits

- FR-60: Free tier: limited daily questions + limited AI generation quota

- FR-61: Paid tier: unlimited practice + mock tests + deeper analytics

- FR-62: Track entitlements server-side

### 5.8 AI Content Generation (ChatGPT)

- FR-70: Generate question batches by topic + difficulty + pattern type

- FR-71: Must store generated content with provenance + version

- FR-72: Run validation:

  - schema validation

  - answer consistency checks

  - forbidden content checks

  - syllabus keyword overlap checks

- FR-73: Human moderation queue (admin)

- FR-74: Fallback to curated bank if AI fails validation

### 5.9 Admin Tools (Minimal but mandatory)

- FR-80: Manage syllabus tree

- FR-81: View generated content queue (approve/reject)

- FR-82: Edit question/explanation

- FR-83: Analytics: error rate per question, report issues

## 6) Non-Functional Requirements (NFR)

- NFR-01: P95 API latency < 250ms (non-AI endpoints)

- NFR-02: AI generation is async only (BullMQ), never blocking user flow

- NFR-03: Offline-first in Flutter with local DB (Hive/SQLite)

- NFR-04: Secure JWT + refresh token rotation

- NFR-05: Rate limiting + abuse prevention (AI endpoints especially)

- NFR-06: Observability: structured logs + trace IDs

- NFR-07: Data privacy: minors-friendly, minimal PII, parental control-ready

- NFR-08: Content correctness > novelty (no hallucinations shipped)

## 7) System Architecture

### 7.1 Client (Flutter)

- State management: Riverpod/Bloc

- Local cache: Hive/SQLite

- Background sync: Workmanager

- Push notifications: FCM (optional)

- Secure storage: flutter_secure_storage

### 7.2 Backend (NodeJS + Fastify)

- Fastify routes + plugins

- Sequelize ORM (MySQL)

- Redis:

  - caching (syllabus tree, daily quiz templates)

  - rate limit counters

  - session/refresh token store (optional)

- BullMQ:

  - AI generation jobs

  - email/notification jobs later

- Winston logger (you wrote “Winstone” — it’s Winston)

- JWT Auth with refresh tokens

### 7.3 AI Layer

- “Generation Service” inside backend OR separate microservice later

- Prompt templates versioned

- Validation pipeline before content becomes “active”

## 8) Data Model (MySQL)

### Core

- users (id, name, phone/email, board, class, created_at)

- subjects (id, board, name)

- syllabus_nodes (id, board, subject_id, parent_id, type, name)

- questions (id, source=curated/ai, node_id, difficulty, type, payload_json, status)

- attempts (id, user_id, question_id, is_correct, time_taken, chosen_answer, created_at)

- mastery (user_id, node_id, score, updated_at)

- review_queue (user_id, question_id, due_at, interval_stage)

### AI

- ai_generations (id, user_id, node_id, prompt_version, status, created_at)

- ai_generation_items (id, generation_id, question_id, validation_score, flags_json)

### Subscription

- plans, subscriptions, entitlements, usage_counters

## 9) API Requirements (REST)

### Auth

- POST /auth/request-otp

- POST /auth/verify-otp

- POST /auth/refresh

- POST /auth/logout

### Syllabus & Content

- GET /syllabus/tree?board=CBSE&subject=Math

- GET /practice/today

- POST /practice/submit (batch submit)

- GET /review/due

- POST /review/submit

### AI

- POST /ai/generate (topic, difficulty, count) → returns jobId

- GET /ai/job/:id/status

- GET /ai/job/:id/result (only if approved/passed)

### Analytics

- GET /progress/summary

- GET /progress/topic/:nodeId

## 10) Background Jobs (BullMQ)

- Job: generate_questions_batch

  - input: user_id, node_id, difficulty, count

  - steps:

    - build prompt

    - call ChatGPT

    - parse → schema validate

    - run answer sanity checks

    - mark as pending approval OR auto-approve if score high

    - notify client job ready

- Job: recompute_mastery (daily/nightly)

- Job: cleanup_expired_tokens / usage counters reset

## 11) Validation & Guardrails for AI (Critical)

If you skip this, your app will ship wrong answers.

### Must-have checks

- JSON schema correctness

- Answer exists + matches options

- Explanation includes steps

- Topic keyword overlap threshold

- Difficulty sanity (e.g., “easy” cannot be calculus-level)

- Banned content filter (unsafe, irrelevant, adult)

- Duplicate detection (hash prompt+question)

### Moderation policy

- Auto-approve only above strict score threshold

- Otherwise push to admin approval queue

- User reporting button on every question

## 12) UI/UX Requirements (Flutter)

- Home: Today’s Practice, Streak, XP, “Review due”

- Practice screen:

  - progress bar

  - hint button (limited)

  - explanation after answer

- Mastery map:

  - chapters as tiles

  - mastery ring per topic

- Review:

  - due list + “quick review”

- AI Practice:

  - explicit label “AI practice”

  - disclaimer + report issue

## 13) Metrics & Analytics

- D1/D7 retention

- Average daily minutes

- Streak survival rate

- Mastery score distribution

- Wrong-answer repeat rate

- AI content rejection rate (validation/moderation)

- Conversion rate free → paid

## 14) Risks (And Mitigations)

- AI wrong answers → validation + moderation + fallback

- Syllabus mismatch → hard syllabus tree constraints + topic tagging

- Cheating / farming XP → attempt sanity checks + rate limits

- Cost explosion from AI → quotas + caching + async generation + premium gating

- User drop-off → streaks + reminders + micro sessions + instant feedback

## 15) Deliverables

- Flutter app (iOS/Android)

- Backend service (Fastify)

- MySQL schema + Sequelize models

- Redis + BullMQ infra

- Admin panel (minimal web)

- Logging/monitoring setup

- Prompt templates + validation pipeline